# GOVERNMENT OF BALOCHISTAN

## FINANCE DEPARTMENT

# REQUEST FOR PROPOSAL (RFP)

## Development, design & Implementation of Integrated Digital Transformation Systems

**RFP Reference No:** FD/IT/2025/001

**Date of Issue:** October 2025

**Issued by:** Finance Department, Government of Balochistan

## TABLE OF CONTENTS

| Section | Title |
| --- | --- |
| **1** | **INVITATION FOR PROPOSAL** |
| 1.1 | Tender Notice |
| 1.2 | Project Overview |
| **2** | **INSTRUCTIONS TO BIDDERS** |
| 2.1 | Scope of Work |
| 2.2 | Eligibility Criteria |
| 2.3 | Bid Submission Process |
| **3** | **DETAILED SYSTEM REQUIREMENTS** |
| 3.1 | Upgradation and new modules in Financial Management Information System (FMIS) |
| 3.2 | Daak Management System (DMS) |
| 3.3 | Pension Automation Management System (PAMS) |
| 3.4 | Chief Minister Directive System (CMDS) |
| 3.5 | Summaries Application System (SAS) |
| 3.6 | digitalization/automation of pension cases of government of balochistan (gob) employees (online submission system) |
| **4** | **TECHNICAL SPECIFICATIONS** |
| 4.1 | Technology Stack Requirements |
| 4.2 | Integration Architecture |
| 4.3 | Security Framework |
| 4.4 | Infrastructure Requirements |
| **5** | **IMPLEMENTATION FRAMEWORK** |
| 5.1 | Project Methodology |
| 5.2 | Timeline and Milestones |
| 5.3 | Quality Assurance |
| 5.4 | Training and Support |
| **6** | **TERMS AND CONDITIONS** |
| 6.1 | General Terms |
| 6.2 | Intellectual Property |
| 6.3 | Warranty and Support |
| **7** | **SUBMISSION REQUIREMENTS** |
| 7.1 | Proposal Format |
| 7.2 | Required Documents |

# SECTION 1: INVITATION FOR PROPOSAL

## 1.1 TENDER NOTICE

The Finance Department, Government of Balochistan, invites sealed bids from qualified, experienced, and reputable IT solution providers for the **Development & Implementation of Integrated Digital Transformation Systems**.

### Project Details

| Item | Details |
| --- | --- |
| **Project Title** | Development & Implementation of Integrated Digital Transformation Systems |
| **Procuring Agency** | Finance Department, Government of Balochistan |
| **RFP Reference No.** | FD/IT/2025/001 |
| **Date of Issue** | October 2025 |
| **Procurement Method** | Single Stage - Two Envelope Procedure (PPRA Rule 36(b)) |
| **Source of Funds** | Government of Balochistan Budget |

### Key Dates

| Event | Date/Timeline |
| --- | --- |
| **RFP Document Available From** | [Date to be announced] |
| **Pre-Bid Meeting** | [Date] at 11:00 AM |
| **Last Date for Queries** | [Date] |
| **Bid Submission Deadline** | [Date] at 02:00 PM |
| **Technical Bid Opening** | [Date] at 03:00 PM |
| **Financial Bid Opening** | To be announced after technical evaluation |

### Contact Information

| Item | Details |
| --- | --- |
| **Contact Person** | Director IT, Finance Department |
| **Office Address** | Finance Department, Civil Secretariat, Quetta |
| **Phone** | +92-81-XXXXXXX |
| **Email** | it.finance@balochistan.gov.pk |
| **Website** | www.finance.balochistan.gov.pk |

## 1.2 PROJECT OVERVIEW

### Background and Context

The Finance Department, Government of Balochistan, is embarking on a comprehensive digital transformation initiative to modernize government operations and enhance service delivery to citizens. Currently, government processes rely heavily on manual, paper-based systems that result in:

**Delays in service delivery** - Processing times of 3-6 months for routine matters

**Limited transparency** - Difficulty in tracking file status and accountability

**High operational costs** - Excessive paper consumption and storage requirements

**Data fragmentation** - Inconsistent information across departments

**Security vulnerabilities** - Risk of document loss, damage, or unauthorized access

### Strategic Vision

The digital transformation initiative envisions a fully integrated, paperless government ecosystem where:

All processes are automated with digital workflows

Citizens access services online 24/7

Real-time dashboards provide insights for decision-makers

Inter-departmental coordination is seamless

Data-driven policy making becomes standard practice

### Systems to be Developed

This RFP covers the development and implementation of **FIVE (5)** integrated systems:

| # | System Name | Acronym | Primary Function | Key Users |
| --- | --- | --- | --- | --- |
| 1 | Upgradation of Financial Management Information System (FMIS) | **FMIS** | Budget management, expenditure control, financial reporting | Finance Dept, All Departments, DDOs |
| 2 | E-Filing Management System | **EFMS** | Digital document management, workflow automation, file tracking | All Government Departments |
| 3 | Pension Automation Management System of GoB | **PAMS** | Pension processing, digitization of records, employee portal | Accountant General, Pension Dept, Employees |
| 4 | Chief Minister Directive System | **CMDS** | Directive issuance, monitoring, execution tracking | CM Office, Principal Secretary, Departments |
| 5 | Summaries/Note Application System | **SAS** | Summary preparation, approval workflows, decision tracking | All Departments, CM Office, Secretaries |
| 6 | digitalization/automation of pension cases of government of balochistan (gob) employees (online submission system) |  | Automation of Pension Cases | All GOB employees |

### Expected Outcomes

| Benefit Category | Target Improvement |
| --- | --- |
| **Processing Time** | 70% reduction in file processing time |
| **Cost Savings** | 80% reduction in paper consumption |
| **Transparency** | 100% audit trail for all transactions |
| **Accessibility** | 24/7 online access to government services |
| **Accuracy** | 95% reduction in manual errors |
| **User Satisfaction** | 85%+ satisfaction rate among users and citizens |

# SECTION 2: INSTRUCTIONS TO BIDDERS

## 2.1 SCOPE OF WORK

The selected vendor shall be responsible for the complete lifecycle of the project, including:

### Core Deliverables

*Figure 1: Project Implementation Workflow - A comprehensive view of the development lifecycle from requirements analysis to ongoing support and maintenance.*

### Detailed Scope Components

| Component | Description | Key Activities |
| --- | --- | --- |
| **1. Requirements Analysis** | Detailed study of existing processes | • Stakeholder workshops • Process mapping • Requirements documentation |
| **2. System Design** | Architecture and UI/UX design | • Technical architecture • Database design • Interface mockups |
| **3. Development** | Custom software development | • Frontend development • Backend development • API development |
| **4. Infrastructure Setup** | Hardware and network setup | • Server installation • Network configuration • Security implementation |
| **5. Data Migration** | Digitization and data transfer | • Document scanning • Data extraction • Data validation |
| **6. Testing** | Comprehensive QA | • Unit testing • Integration testing • UAT |
| **7. Training** | User capacity building | • Training materials • Training sessions • Documentation |
| **8. Deployment** | System go-live | • Phased rollout • Production deployment • Stabilization |
| **9. Support** | Post-implementation support | • Help desk • Bug fixes • Enhancements |

### Project Duration

**Total Duration:** 18-24 months from contract signing

| Phase | Duration | Key Milestone |
| --- | --- | --- |
| **Phase 1:** Planning & Design | Months 1-3 | Design Approval |
| **Phase 2:** Development & Testing | Months 4-15 | System Acceptance |
| **Phase 3:** Deployment & Training | Months 16-20 | Go-Live |
| **Phase 4:** Stabilization | Months 21-24 | Project Closure |
| **Phase 5:** Warranty & Support | 36 months post go-live | Ongoing Support |

## 2.2 ELIGIBILITY CRITERIA

### Mandatory Requirements

All bidders must meet the following minimum requirements to be eligible for participation:

| # | Requirement | Mandatory/Desirable | Proof Required |
| --- | --- | --- | --- |
| 1 | Registered company in Pakistan | **Mandatory** | BRA FBR |
| 2 | Minimum 3 years in IT industry | **Mandatory** | Proof |
| 3 | Registered for Income Tax & Sales Tax | **Mandatory** | NTN & STN Certificates |
| 4 | Filed last 3 years tax returns | **Mandatory** | Tax return acknowledgments |
| 5 | Not blacklisted by any government agency | **Mandatory** | Affidavit on stamp paper or letter head |
| 6 | Completed at least 3 similar projects | **Mandatory** | Project completion certificates |
| 7 | Minimum annual turnover PKR 100M (avg. last 3 years) | **Mandatory** | Turnover document |

### Financial Capacity

| Criteria | Minimum Requirement | Verification Document |
| --- | --- | --- |
| **Annual Turnover** | PKR 100 million per year (average of last 3 years) | Audited Financial Statements |
| **Net Worth** | PKR 50 million | Latest Audited Balance Sheet |
| **Bank Credit Line** | PKR 30 million | Bank Statement / Credit Facility Letter |
| **Liquidity** | Positive cash flow for last 2 years | Bank Statements |

### Technical Capability:			Bidders must demonstrate:

Experience in **enterprise system development** using .NET Core/Blazor

Proven expertise in **mobile application development** (Flutter or React Native)

Experience with **AI/ML integration** for document generation

Knowledge of **government workflows** and processes

Experience in **large-scale data digitization** projects (minimum 100,000 documents)

Capability to provide **24/7 support** with dedicated teams

## 2.3 BID SUBMISSION PROCESS

### Bid Security

| Item | Details |
| --- | --- |
| **Amount** | Offered cost |
| **Form** | Bank Draft / Pay Order / Bank Guarantee |
| **Validity** | 90 days from bid submission date |
| **Payable To** | Director Finance, Government of Balochistan |
| **Refund** | Within 30 days after contract award (for unsuccessful bidders) |

⚠️ **Note:** Bids without valid bid security will be rejected.

### Submission Format

Two-Envelope System:

┌─────────────────────────────────────────┐

│     OUTER ENVELOPE                      │

│                                         │

│  RFP No: FD/IT/2025/001                │

│  Company Name: [Your Company]          │

│  "NOT TO BE OPENED BEFORE [DATE]"      │

│                                         │

│  ┌─────────────────────────────────┐   │

│  │  ENVELOPE 1: TECHNICAL PROPOSAL │   │

│  │  • Company Profile              │   │

│  │  • Technical Approach           │   │

│  │  • Implementation Plan          │   │

│  │  • Team CVs                     │   │

│  │  • All Required Documents       │   │

│  └─────────────────────────────────┘   │

│                                         │

│  ┌─────────────────────────────────┐   │

│  │  ENVELOPE 2: FINANCIAL PROPOSAL │   │

│  │  • Detailed Pricing             │   │

│  │  • Payment Terms                │   │

│  │  • Cost Breakdown               │   │

│  └─────────────────────────────────┘   │

│                                         │

└─────────────────────────────────────────┘

### Submission Details

| Item | Details |
| --- | --- |
| **Submission Method** | In person or by registered mail |
| **Submission Address** | Director IT, Finance Department, Civil Secretariat, Quetta |
| **Deadline** | [Date] at 02:00 PM |
| **Late Submissions** | Will be rejected and returned unopened |
| **Bid Validity** | 120 days from date of opening |

### Important Instructions

1. ✓ Submit **5 hard copies** of technical proposal + **2 USB drives** with PDF

2. ✓ Submit **2 hard copies** of financial proposal + **1 USB drive** with Excel/PDF

3. ✓ All pages must be **numbered and signed**

4. ✓ Use **company letterhead** for all documents

5. ✓ Provide **certified copies** of all certificates

6. ✓ Include **original reference letters** from previous clients

7. ✓ Ensure **authorized signatory** signs all documents

# SECTION 3: DETAILED SYSTEM REQUIREMENTS

## 3.1 FINANCIAL MANAGEMENT INFORMATION SYSTEM (FMIS)

### System Overview

FMIS will revolutionize budget management and financial operations across the Government of Balochistan by automating the entire budget allocation and expenditure control process.

### Core Workflow

*Figure 2: FMIS Budget Approval Workflow - Multi-level approval process from DDO initiation to fund release, ensuring transparency and accountability in budget allocation.*

### Functional Requirements

#### 3.1.1 Budget Management Module

| Feature | Description | Priority |
| --- | --- | --- |
| **Demand Request Management** | Digital submission and tracking of budget demands by DDOs | **High** |
| **Multi-Level Approval Workflow** | Automated routing through Department Secretary → Finance Secretary → S/O | **High** |
| **Budget Allocation Tracking** | Real-time visibility of budget utilization across departments | **High** |
| **Budget Revision Management** | Process for supplementary demands and re-appropriations | **High** |
| **Funds Release Management** | Electronic release orders and fund transfer instructions | **High** |

#### 3.1.2 User Roles and Permissions

| Role | Responsibilities | Access Level |
| --- | --- | --- |
| **DDO (Drawing & Disbursing Officer)** | • Submit demand requests • Track approval status • View allocated budget | Department Level |
| **Department Secretary** | • Review demand requests • Approve/reject/send back for revision • Monitor departmental budget | Department Level + Review Authority |
| **Finance Department Secretary** | • Final approval of demands • Budget oversight • Policy decisions | Province-wide + Final Authority |
| **S/O (Section Officer)** | • Process approved demands • Release funds • Generate release orders | Province-wide + Execution Authority |
| **System Administrator** | • User management • System configuration • Report generation | Full System Access |

#### 3.1.3 Dashboard and Analytics

Executive Dashboard Components:

| Widget | Metrics Displayed | Update Frequency |
| --- | --- | --- |
| **Budget Overview** | Total budget, allocated, utilized, available | Real-time |
| **Pending Approvals** | Count by stage, aging analysis | Real-time |
| **Department-wise Analysis** | Allocation vs utilization by department | Daily |
| **Trend Analysis** | Historical spending patterns, forecasts | Weekly |
| **Alert Center** | Overdue approvals, budget threshold alerts | Real-time |

#### 3.1.4 Technical Specifications

| Component | Specification | Technology |
| --- | --- | --- |
| **Frontend (Web)** | Responsive web application with rich dashboard | **.NET Core + Blazor** |
| **Backend** | RESTful API architecture | **.NET Core Web API** |
| **Mobile App** | Native-quality mobile experience for Android & iOS | **Flutter or React Native** |
| **Database** | Enterprise-grade RDBMS | **PostgreSQL / SQL Server** |
| **Authentication** | Secure authentication with role-based access | **OAuth 2.0 / JWT** |
| **Reporting** | Advanced reporting engine | **Crystal Reports / SSRS** |

#### 3.1.5 Mobile Application Features

The FMIS mobile application will provide:

**On-the-go approvals** - Approve/reject demands from mobile devices

**Real-time notifications** - Push notifications for pending actions

**Dashboard access** - View key metrics and analytics

**Document viewing** - Access supporting documents

**Biometric authentication** - Fingerprint/Face ID support

**Offline capability** - View cached data without internet

**Digital signatures** - Sign approvals electronically

#### 3.1.6 Integration Requirements

| Integration Point | Purpose | Method |
| --- | --- | --- |
| **E-Filing System** | Link budget demands to relevant files | RESTful API |
| **Pension System** | Verify pension payment budgets | RESTful API |
| **Accountant General** | Financial reconciliation | SOAP/REST Web Services |
| **Banking System** | Payment processing | Secure File Transfer |

#### 3.1.7 Reporting Requirements

Standard Reports:

| Report Name | Description | Frequency |
| --- | --- | --- |
| Budget Allocation Report | Department-wise budget allocation | On-demand |
| Expenditure Analysis | Actual spending vs budget | Monthly |
| Pending Approvals Report | Status of all pending demands | Daily |
| DDO Performance Report | Processing time by DDO | Weekly |
| Variance Analysis | Budget vs actual analysis | Quarterly |

## 3.2 Daak Management System (DMS)

### System Overview

DMS will create a paperless office environment by digitizing the entire file movement and correspondence workflow. The system will integrate AI-powered document generation and provide complete transparency in file tracking.

### System Architecture

### Core Workflow

### Functional Requirements

#### 3.2.1 Core Features

| Feature | Description | Priority |
| --- | --- | --- |
| **AI-Powered Draft Generation** | Generate letters/requests from text prompts using government templates | **High** |
| **Digital File Movement** | Track files through approval chain with complete transparency | **High** |
| **Time Tracking** | Automatic timer for how long each user held the file | **High** |
| **Comment System** | Add comments, annotations, and instructions on files | **High** |
| **Version Control** | Track all changes and maintain document history | **High** |
| **Template Library** | Pre-loaded government templates for all document types | **High** |
| **Search and Retrieval** | Powerful search across all files and documents | **Medium** |
| **Audit Trail** | Complete history of all actions on every file | **High** |

#### 3.2.2 AI Document Generation

The AI-powered document generator will:

User Input: "I need to request 5 new vehicles for the department"

AI Process:

1. Analyze user intent

2. Select appropriate government template

3. Auto-populate:

- Official letter format

- Department details

- Standard clauses

- Proper formatting

4. Generate draft with proper structure

Output:

Fully formatted official letter with:

✓ Proper subject line

✓ Reference numbers

✓ Standard government language

✓ Required justifications

✓ Proper closing

Technical Implementation:

| Component | Technology | Purpose |
| --- | --- | --- |
| **NLP Engine** | GPT-based models or similar | Understand user prompts |
| **Template Engine** | Custom-built | Merge AI output with govt templates |
| **Language Models** | Fine-tuned on govt documents | Generate formal government language |

#### 3.2.3 File Tracking Metrics

The system will track and display:

| Metric | Description | Visibility |
| --- | --- | --- |
| **Time at Each Level** | How long file remained with each user | All users in chain |
| **Processing Time** | Actual working time vs idle time | Supervisors + Admin |
| **Comments History** | All comments in chronological order | All users in chain |
| **Route History** | Complete path taken by file | All users |
| **Average Processing Time** | Benchmarks by file type | Management |
| **Bottleneck Analysis** | Users/departments causing delays | Management + Admin |

#### 3.2.4 Document Types Supported

| Document Type | Use Case | Template Available |
| --- | --- | --- |
| **Demand Request** | Budget allocation requests | ✓ |
| **Official Letter** | Inter-departmental correspondence | ✓ |
| **Order/Notification** | Official orders and notifications | ✓ |
| **Summary** | Executive summaries | ✓ |
| **Memo** | Internal memorandums | ✓ |
| **Note Sheet** | Internal noting | ✓ |
| **Circular** | General circulars | ✓ |

#### 3.2.5 Integration with FMIS

EFMS will be **fully integrated** within the FMIS dashboard:

FMIS Dashboard

├── Budget Management (Core FMIS)

├── E-Filing Module (Integrated EFMS)

│   ├── My Files

│   ├── Create New File

│   ├── Pending Actions

│   ├── Search Files

│   └── Reports

├── Reports

└── Settings

Shared Features:

- *.	Single sign-on (SSO)			*.	Unified notification system

- *.	Common user management		*.	Integrated reporting

#### 3.2.6 Technical Specifications

| Component | Technology Stack |
| --- | --- |
| **Backend** | .NET Core (same as FMIS) |
| **Frontend** | Blazor (integrated with FMIS) |
| **AI/ML Components** | Python-based microservices (FastAPI) |
| **Document Storage** | Azure Blob Storage / MinIO |
| **Database** | Same as FMIS (shared schema) |

#### 3.2.7 Performance Requirements

| Metric | Target | Measurement Method |
| --- | --- | --- |
| **File Creation Time** | < 30 seconds | System timer |
| **AI Letter Generation** | < 10 seconds | API response time |
| **File Movement** | Instant (< 1 second) | System latency |
| **Search Results** | < 2 seconds | Query execution time |
| **Concurrent Users** | 5,000+ simultaneous users | Load testing |
| **System Availability** | 99.5% uptime | Monitoring tools |

## 3.3 PENSION AUTOMATION MANAGEMENT SYSTEM (PAMS)

### System Overview

PAMS will comprehensively transform pension management through:

1. **Digitization** of 105,000 existing pension files and 248,000 employee records

2. **Digital Portal** for employees to apply for pension online

3. **Automation** of pension calculation and processing

### System Components

### Detailed Requirements

#### 3.3.1 Legacy Records Digitization

Scope of Digitization:

| Category | Quantity | Average Pages | Total Pages (Est.) |
| --- | --- | --- | --- |
| **Existing Pension Files** | 105,000 files | 50 pages/file | 5,250,000 pages |
| **Employee Service Records** | 248,000 records | 30 pages/record | 7,440,000 records |
| **Total Estimated** | 353,000 files | - | **12,690,000 pages** |

Digitization Process:

Technical Requirements:

| Requirement | Specification |
| --- | --- |
| **Scanning Resolution** | Minimum 300 DPI, 600 DPI for detailed documents |
| **Image Format** | PDF/A (archival quality) with embedded text layer |
| **OCR Accuracy** | Minimum 95% accuracy with manual verification for critical fields |
| **Indexing** | Full-text search capability with metadata tagging |
| **Storage** | Redundant storage with backup and disaster recovery |
| **Access Speed** | Document retrieval in < 3 seconds |

Metadata Schema:

| Field | Type | Mandatory | Searchable |
| --- | --- | --- | --- |
| Employee ID | Text | ✓ | ✓ |
| Employee Name | Text | ✓ | ✓ |
| CNIC | Text | ✓ | ✓ |
| Department | Text | ✓ | ✓ |
| Designation | Text | ✓ | ✓ |
| Date of Joining | Date | ✓ | ✓ |
| Date of Retirement | Date | ✓ | ✓ |
| Document Type | Text | ✓ | ✓ |
| Scan Date | Date | ✓ | ✓ |
| File Location | Text | ✓ | ✗ |

#### 3.3.2 Employee Self-Service Portal

Portal Capabilities:

| Feature | Description | User Type |
| --- | --- | --- |
| **Profile Management** | View and update personal information | All Employees |
| **Service History** | View complete service record | All Employees |
| **Pension Application** | Apply for pension in last year of service | Retiring Employees |
| **Application Status** | Real-time tracking of pension application | Applicants |
| **Document Upload** | Upload required documents | Applicants |
| **Pension Calculator** | Estimate pension amount | All Employees |
| **Grievance System** | Submit and track complaints | Pensioners |
| **Digital Records Access** | View scanned service records | All Employees |

Pension Application Workflow:

Application Simplification:

Traditional Process (Manual):

Visit office multiple times: 5-10 visits

Submit physical documents: 15-20 documents

Wait for processing: 3-6 months

Follow up repeatedly: Uncertain

Digital Process (PAMS):

Online application: Single session

Upload documents: One-time upload

Auto-verification: Instant

Track status: Real-time updates

Processing time: **2-4 weeks** (target)

#### 3.3.3 Automated Pension Calculation Engine

Supported Pension Types:

| Pension Type | Calculation Basis | Complexity |
| --- | --- | --- |
| Superannuation Pension | Normal retirement at age limit | Medium |
| Voluntary Retirement Pension | Early retirement with benefits | Medium |
| Invalid Pension | Medical retirement | High |
| Family Pension | Death of employee/pensioner | High |
| Commutation | Lump sum payment option | High |

Calculation Parameters:

| Parameter | Source | Validation |
| --- | --- | --- |
| Qualifying Service | Service records | Auto-verified |
| Average Emoluments | Last 12 months salary | Auto-calculated |
| Pension Rules | Government regulations | Pre-configured |
| Commutation Factor | Age-based tables | Auto-applied |
| Deductions | Outstanding dues | Verified with Finance |

#### 3.3.4 Technical Specifications

| Component | Technology | Purpose |
| --- | --- | --- |
| **Backend** | .NET Core | Core processing logic |
| **Frontend Web** | Blazor / ASP.NET MVC | Employee portal |
| **Document Storage** | MinIO / Azure Blob Storage | Store scanned documents |
| **OCR Engine** | Tesseract / Commercial OCR | Text extraction |
| **Database** | PostgreSQL / SQL Server | Store metadata and records |
| **Search Engine** | Elasticsearch | Full-text search |
| **Workflow Engine** | Custom .NET Core | Approval workflows |

## 3.4 CHIEF MINISTER DIRECTIVE SYSTEM (CMDS)

### System Overview

CMDS is a specialized **mobile-first platform** exclusively designed for the Chief Minister to:

Issue directives instantly to departments

Monitor implementation in real-time

Receive status updates and reports

Ensure swift action on government priorities

### System Workflow

### Functional Requirements

#### 3.4.1 Chief Minister Mobile App

Key Features:

| Feature | Description | Priority |
| --- | --- | --- |
| **Directive Creation** | Create and send directives via mobile | **Critical** |
| **Voice-to-Text** | Dictate directives using voice input | **High** |
| **Template Selection** | Quick directives from pre-defined templates | **High** |
| **Rich Media Support** | Attach photos, documents, audio notes | **High** |
| **Real-time Dashboard** | View status of all directives at a glance | **Critical** |
| **Push Notifications** | Instant alerts for status updates | **Critical** |
| **Secure Authentication** | Biometric + PIN-based security | **Critical** |
| **Offline Mode** | Draft directives without internet | **Medium** |

User Interface Design Principles:

**Extreme Simplicity** - Designed for executive users, minimal training required

**Large Touch Targets** - Easy to use in various conditions

**Clear Visual Hierarchy** - Most important information prominently displayed

**Minimal Steps** - Issue directive in 3 taps or less

**Dark Mode Support** - Comfortable viewing in all lighting conditions

#### 3.4.2 Directive Management

Directive Categories:

| Category | Use Case | Priority Level |
| --- | --- | --- |
| **Policy Directive** | New policy implementation | High |
| **Operational Directive** | Specific action required | Medium |
| **Inquiry Directive** | Request for information/report | Medium |
| **Emergency Directive** | Urgent action required | **Critical** |
| **Follow-up** | Check progress on previous directive | Low |

Directive Properties:

| Property | Description | Mandatory |
| --- | --- | --- |
| **Subject** | Brief title of directive | ✓ |
| **Category** | Type of directive | ✓ |
| **Priority** | Critical / High / Medium / Low | ✓ |
| **Recipients** | Secretaries to receive directive | ✓ |
| **Deadline** | Expected completion date | ✓ |
| **Description** | Detailed instructions | ✓ |
| **Attachments** | Supporting documents | ✗ |
| **Follow-up** | Link to related directives | ✗ |

#### 3.4.3 Monitoring Dashboard

Dashboard Widgets:

┌─────────────────────────────────────────────┐

│  📊 DIRECTIVE OVERVIEW                      │

├─────────────────────────────────────────────┤

│  Total Directives:          250             │

│  ✓ Completed:              180 (72%)       │

│  ⏳ In Progress:            50 (20%)       │

│  ⚠️ Overdue:                15 (6%)        │

│  ⏸️ Pending:                 5 (2%)        │

└─────────────────────────────────────────────┘

┌─────────────────────────────────────────────┐

│  📈 DEPARTMENT PERFORMANCE                   │

├─────────────────────────────────────────────┤

│  ✅ Finance Dept:          95% on-time      │

│  ✅ Education Dept:        88% on-time      │

│  ⚠️ Health Dept:           72% on-time      │

│  ❌ Works Dept:            65% on-time      │

└─────────────────────────────────────────────┘

┌─────────────────────────────────────────────┐

│  🔔 RECENT UPDATES                          │

├─────────────────────────────────────────────┤

│  • Finance Secretary: Directive #245        │

│    completed - Budget approved              │

│  • Education Secretary: Update on           │

│    Directive #223 - Schools audit in        │

│    progress (65% complete)                  │

│  • Health Secretary: Directive #198         │

│    overdue - Action required                │

└─────────────────────────────────────────────┘

#### 3.4.4 Recipient Functionality

Secretary/Principal Secretary App Features:

| Feature | Description |
| --- | --- |
| **Receive Directives** | Get instant notification of new directives |
| **View Details** | Access full directive with attachments |
| **Update Status** | Provide progress updates (percentage, milestones) |
| **Upload Reports** | Submit completion reports and evidence |
| **Request Extension** | Request deadline extension with justification |
| **Add Comments** | Communicate issues or challenges |
| **Forward to Teams** | Assign to subordinates with instructions |

#### 3.4.5 Technical Specifications

| Component | Technology | Rationale |
| --- | --- | --- |
| **Mobile App (CM)** | **Flutter** or **React Native** | Cross-platform iOS/Android support |
| **Mobile App (Recipients)** | **Flutter** or **React Native** | Consistent experience |
| **Backend API** | **.NET Core Web API** | Integration with other systems |
| **Database** | **PostgreSQL / SQL Server** | Reliable data storage |
| **Push Notifications** | **Firebase Cloud Messaging** | Real-time alerts |
| **Authentication** | **OAuth 2.0 + Biometric** | Maximum security |
| **Cloud Storage** | **Azure / AWS** | Store attachments |

#### 3.4.6 Security Requirements

Given the sensitive nature of CM directives:

| Security Measure | Implementation |
| --- | --- |
| **End-to-End Encryption** | All communications encrypted |
| **Biometric Authentication** | Mandatory fingerprint/face recognition |
| **Device Binding** | App tied to specific authorized devices |
| **Session Management** | Auto-logout after inactivity |
| **Audit Logging** | Complete trail of all actions |
| **Remote Wipe** | Ability to wipe data from lost devices |
| **Secure Storage** | Encrypted local storage on devices |

## 3.5 SUMMARIES APPLICATION SYSTEM (SAS)

### System Overview

SAS will automate and streamline the preparation, review, and approval of executive summaries - critical documents that enable high-level decision-making in government.

### What is a Summary?

Definition:

A summary is an official document prepared by a department and sent to the Chief Minister, Chief Secretary, or a Minister for approval, decision, or information on a particular issue.

Purpose:

Obtain policy decisions from CM or Cabinet

Seek approval of new schemes, projects, or financial allocations

Request administrative sanctions (posts, transfers, rule changes)

Forward proposals for legislation or regulation changes

Provide updates on ongoing initiatives

### System Workflow

### Functional Requirements

#### 3.5.1 Summary Creation Module

Intelligent Creation Features:

| Feature | Description | Technology |
| --- | --- | --- |
| **Template Library** | Pre-defined templates for all summary types | Built-in |
| **AI Content Assistance** | Help draft summaries from key points | NLP/GPT-based |
| **Auto-Population** | Pull data from FMIS, PAMS, EFMS automatically | API Integration |
| **Formatting Tools** | Rich text editor with government formatting | WYSIWYG Editor |
| **Version Control** | Track all revisions and changes | Built-in |
| **Collaborative Editing** | Multiple users can contribute | Real-time sync |

Summary Types:

| Type | Purpose | Template Available |
| --- | --- | --- |
| **Policy Summary** | New policy proposals | ✓ |
| **Financial Summary** | Budget/expenditure approvals | ✓ |
| **Administrative Summary** | Administrative decisions | ✓ |
| **Project Summary** | Project approvals | ✓ |
| **Legislative Summary** | Law/rule amendments | ✓ |
| **Information Summary** | Briefings for CM | ✓ |

#### 3.5.2 Approval Workflow

Multi-Stage Review Process:

Workflow Features:

| Feature | Description |
| --- | --- |
| **Automatic Routing** | System routes based on summary type and rules |
| **Parallel Reviews** | Multiple reviewers can review simultaneously |
| **Comments & Annotations** | Add comments without changing original text |
| **Track Changes** | See all modifications by each reviewer |
| **Digital Signatures** | Secure electronic signatures at each stage |
| **Email Notifications** | Auto-notify stakeholders of status changes |
| **Escalation** | Auto-escalate if review pending too long |

#### 3.5.3 Integration Requirements

| System | Data Shared | Purpose |
| --- | --- | --- |
| **FMIS** | Budget data, financial allocations | Auto-populate financial information |
| **EFMS** | Related files and documents | Attach supporting documentation |
| **PAMS** | Employee/pension data | Include relevant employee information |
| **CMDS** | Link to related directives | Track directive implementation |

#### 3.5.4 Analytics and Reporting

Summary Analytics Dashboard:

| Metric | Description | Visibility |
| --- | --- | --- |
| **Submission Rate** | Summaries submitted per month | Management |
| **Approval Time** | Average time for CM approval | Management |
| **Approval Rate** | Percentage approved vs rejected | Management |
| **Pending Summaries** | Current backlog | All users |
| **Department Performance** | Processing time by department | Management |

#### 3.5.5 Mobile Application

Mobile App Capabilities:

**View Summaries** - Read full summaries on mobile

**Quick Approval** - Approve/reject with one tap

**Add Comments** - Voice-to-text comments

**Digital Signature** - Sign on mobile device

**Notifications** - Real-time alerts

**Search** - Find summaries quickly

**Offline Access** - View downloaded summaries

#### 3.5.6 Technical Specifications

| Component | Technology |
| --- | --- |
| **Web Application** | .NET Core + Blazor |
| **Mobile App** | Flutter or React Native |
| **Backend API** | .NET Core Web API |
| **Database** | PostgreSQL / SQL Server |
| **Document Storage** | MinIO / Azure Blob Storage |
| **AI/NLP Services** | Python-based microservices |
| **Digital Signatures** | PKI infrastructure |

## 3.6: DIGITALIZATION/AUTOMATION OF PENSION CASES OF GOVERNMENT OF BALOCHISTAN (GOB) EMPLOYEES (ONLINE SUBMISSION SYSTEM)

## 3.6.1 Project Background

The Government of Balochistan Finance Department currently processes thousands of pension cases annually through a manual, paper-based system. This traditional approach faces multiple challenges:

### Current Challenges:

Manual Processing Delays: Pension cases take 6-12 months for approval due to physical file movement

Document Loss Risk: Physical files are frequently misplaced or damaged

Limited Transparency: Employees cannot track their pension case status

High Administrative Burden: Significant staff time spent on manual verification and routing

Storage Issues: Massive paper archives requiring extensive physical space

Verification Difficulties: Manual cross-checking of service records and documents is time-consuming

Communication Gaps: No automated notification system for case updates

### Current Process:

Currently, retiring employees must:

Manually fill pension case forms

Attach multiple physical documents (service book, certificates, etc.)

Submit cases in person at Finance Department offices

Wait weeks/months with no visibility into processing status

Make repeated visits to inquire about case progress

The Finance Department staff must:

Manually verify each document

Route physical files between multiple approval authorities

Maintain large file storage facilities

Respond to employee inquiries manually

Risk losing critical documents

## 3.6.2 Project Objectives

This project aims to transform pension case processing through digitalization and automation:

### Primary Objectives:

Enable Online Submission: Allow employees to submit pension cases electronically from anywhere

Automate Workflow: Implement automated routing and approval workflows

Digitize Documents: Create a digital repository for all pension-related documents

Enhance Transparency: Provide real-time case tracking for employees

Improve Efficiency: Reduce processing time from months to weeks

Ensure Security: Implement robust security measures for sensitive employee data

Generate Analytics: Provide management reports and dashboards

### Expected Outcomes:

70% reduction in pension case processing time

100% digital documentation for all new pension cases

Zero document loss through secure digital storage

24/7 availability for case submission and tracking

Complete audit trail for all transactions

Improved employee satisfaction through transparency

## 3.6.3 Scope of Work

The selected vendor will deliver a complete, standalone, on-premise pension case digitalization system with the following components:

### Core System Components:

Employee Self-Service Portal

User registration and authentication

Online pension case submission forms

Document upload functionality

Case status tracking dashboard

Notifications and alerts

Workflow Automation Engine

Multi-level approval routing

Role-based task assignment

Automated escalation mechanisms

Email/SMS notifications

Audit trail logging

Document Management System

Secure document storage

Document verification tools

Version control

Search and retrieval

Digital archiving

Administrative Portal

User management

Role and permission configuration

System configuration

Report generation

Dashboard analytics

Integration Module

Employee database integration

Existing systems connectivity (if required)

Data import/export tools

## 3.6.4 Project Details

| Item | Details |
| --- | --- |
| **Project Name** | Digitalization/Automation of Pension Cases - Online Submission System |
| **Procuring Agency** | Finance Department, Government of Balochistan |
| **Project Duration** | 2-3 months (from contract signing) |
| **Deployment Model** | On-Premise (Finance Department Data Center) |
| **Warranty Period** | 12 months from Go-Live |

# 3.6.5 SYSTEM REQUIREMENTS

## Functional Requirements

### Pension Case Digitization Portal

The system shall provide a comprehensive web-based portal accessible to government employees for submitting pension cases online.

A. Employee Self-Service Features

User registration with CNIC-based verification

Secure login with two-factor authentication

Personalized dashboard showing case status

Online pension case initiation

Form auto-save functionality

Document upload with progress tracking

Case submission with acknowledgment receipt

Real-time status tracking

Notification management (email/SMS)

Document download/print capabilities

B. Form Management

Dynamic form generation based on pension type

Field validation and mandatory checks

Auto-population from employee database

Form templates for different pension types

Multi-step form wizard

Data validation before submission

Preview before final submission

C. Document Upload System

Support for multiple file formats (PDF, JPG, PNG)

File size limit: Up to 10MB per document

Multiple document categories

Document preview functionality

Mandatory document checklist

Optional document support

Batch upload capability

Upload progress indicator

Document replacement/update before submission

D. Case Status Tracking

Real-time case status dashboard

Timeline view of case progression

Current approver information

Expected completion date

Status change notifications

Detailed activity log

Comments/queries from reviewers

Download case summary

### Workflow Automation Engine

A. Approval of Workflow Management

Configurable multi-level approval process

Role-based routing (Pension Officer → Superintendent → Deputy Director → Director)

Automatic case assignment based on workload

Manual case reassignment capability

Parallel and sequential approval support

Conditional routing based on pension type

Approval delegation during leave/absence

Escalation rules for pending cases

B. Task Management

Automated task creation upon case submission

Task inbox for each approver

Task priority management

Pending task reminders

Overdue task alerts

Task completion tracking

Workload distribution reports

C. Notification System

Email notifications for all status changes

SMS alerts for critical updates

In-app notifications

Customizable notification templates

Notification preferences management

Escalation notifications to supervisors

Batch notifications for multiple cases

D. Audit Trail and Logging

Complete transaction history

User activity logging

System access logs

Document access tracking

Approval/rejection reasons

Timestamp for all actions

IP address logging

Export audit reports

### Pension Case Types to Support

The system must handle the following pension case types with specific workflows for each:

| Pension Type | Description | Required Documents | Estimated Processing Time |
| --- | --- | --- | --- |
| **Superannuation Pension** | Regular retirement at age 60 | Service Book, Last Pay Certificate, CNIC, Bank Details, Nomination Form | 30 days |
| **Voluntary Retirement Pension** | Early retirement (25+ years service) | Service Certificate, Last Pay Certificate, CNIC, Bank Details, Application, Nomination Form | 45 days |
| **Invalid/Medical Pension** | Retirement due to medical reasons | Service Book, Medical Board Certificate, Last Pay Certificate, CNIC, Bank Details, Nomination Form | 60 days |
| **Family/Survivor Pension** | Pension to family after employee death | Death Certificate, Service Book, Heir Certificate, Family CNIC Copies, Bank Details, Nomination Form | 60 days |
| **Commutation of Pension** | Lump-sum withdrawal option | Pension Payment Order, Medical Certificate, Bank Details, Application Form | 30 days |

### Document Requirements by Case Type

A. Common Documents (All Cases):

National Identity Card (CNIC) - Employee

Last Pay Certificate (LPC)

Bank Account Details (IBAN)

Passport-size Photographs (2)

Nomination Form (for family pension)

B. Superannuation Pension Specific:

Complete Service Book (certified)

Service Certificate from last department

No Dues Certificate

General Provident Fund (GPF) statement

C. Voluntary Retirement Specific:

Service Certificate (minimum 25 years)

Voluntary Retirement Application

Department clearance certificate

GPF statement

D. Invalid/Medical Pension Specific:

Medical Board Certificate

Medical history documents

Disability certificate (if applicable)

Doctor's recommendation

E. Family/Survivor Pension Specific:

Death Certificate (original)

Heir-ship Certificate/Succession Certificate

CNIC copies of all legal heirs

Marriage certificate (widow's pension)

Birth certificates (minor children)

Educational certificates (children 21-25 years)

F. Commutation Specific:

Original Pension Payment Order (PPO)

Medical fitness certificate

Commutation calculation form

Life certificate

### User Roles and Permissions

| Role | Responsibilities | Access Level |
| --- | --- | --- |
| **Employee** | Submit pension cases, upload documents, track status | Portal access, own cases only |
| **Pension Officer** | Initial verification, document checking, forwarding | View/edit assigned cases, verification tools |
| **Superintendent** | Review verified cases, approve/reject, forward | View/edit departmental cases, approval authority |
| **Deputy Director** | Secondary approval, policy compliance check | View all cases, approval authority, reassignment |
| **Director Finance** | Final approval, policy decisions | Full system access, all approvals, configuration |
| **System Administrator** | User management, system configuration, reports | Complete system access, all modules |
| **Data Entry Operator** | Assist employees, manual data entry if needed | Portal access, data entry only |
| **Audit Officer** | Review audit trails, compliance checking | Read-only access, audit reports |

## 3.6.7 Non-Functional Requirements

### Performance Requirements

Response Time: Page load within 2 seconds under normal load

Concurrent Users: Support minimum 500 concurrent users

Database Transactions: Process 100 transactions per second

Document Upload: Complete 10MB upload within 30 seconds

Search Results: Return search results within 1 second

Report Generation: Generate standard reports within 60 seconds

### Availability and Reliability

System Uptime: 99.5% availability (excluding planned maintenance)

Planned Maintenance: Maximum 4 hours per month (off-peak hours)

Data Backup: Daily automated backups with 30-day retention

Disaster Recovery: Recovery Time Objective (RTO) of 24 hours

Recovery Point Objective: Maximum 1 hour data loss tolerance

### Security Requirements

Authentication: Multi-factor authentication for all users

Authorization: Role-based access control (RBAC)

Data Encryption: TLS 1.2+ for data in transit, AES-256 for data at rest

Password Policy: Minimum 8 characters, complexity requirements, 90-day expiry

Session Management: Auto-logout after 15 minutes of inactivity

Audit Logging: All user actions logged and tamper-proof

Data Privacy: Compliance with Pakistan Electronic Data Protection Act

### Usability Requirements

User Interface: Intuitive, modern, responsive design

Language Support: English and Urdu interface

Accessibility: WCAG 2.1 Level AA compliance

Help System: Context-sensitive help and user manuals

Training: Minimal training required (maximum 2 days for basic users)

### Scalability Requirements

User Growth: Support 50% annual user growth for 5 years

Data Growth: Handle 10,000 new cases per year

Document Storage: Support 10TB initial, expandable to 100TB

Modular Design: Allow addition of new pension types without core system changes

________________________________________________________________________________

# SECTION 3.6.8: TECHNICAL SPECIFICATIONS

## Technology Stack

### Application Development

Framework: .NET Core 6.0 or higher / Blazor

OR

Modern web framework (React/Angular/Vue.js with Node.js backend)

Backend Language: C# (.NET) or TypeScript/JavaScript (Node.js)

UI Framework: Blazor / React / Angular / Vue.js

API Architecture: RESTful APIs with OpenAPI/Swagger documentation

Authentication: OAuth 2.0 / OpenID Connect or JWT-based authentication

### Database

Primary Database: Microsoft SQL Server 2019 or higher

ORM: Entity Framework Core (for .NET) or Sequelize/TypeORM (for Node.js)

Database Design: Normalized schema with referential integrity

Full-Text Search: SQL Server Full-Text Search capability

### Document Storage

File Storage: Dedicated file server with hierarchical folder structure

Document Database: Metadata stored in SQL Server, files in file system

Supported Formats: PDF, JPG, PNG, DOCX (read-only conversion to PDF)

Virus Scanning: Integrated antivirus scanning before storage

File Compression: Automatic compression for large documents

### Infrastructure Requirements

C. Software Requirements:

Windows Server 2019/2022 or Linux (Ubuntu 20.04 LTS / CentOS 8)

Microsoft SQL Server 2019 Enterprise Edition

IIS 10 / Nginx / Apache web server

SSL/TLS certificates (to be provided by vendor)

Antivirus software with latest definitions

Backup software (CommVault / Veeam / equivalent)

## Security Architecture

### Application Security

Input Validation: Server-side validation for all user inputs

SQL Injection Protection: Parameterized queries, no dynamic SQL

XSS Protection: Output encoding, Content Security Policy headers

CSRF Protection: Anti-forgery tokens for all state-changing operations

File Upload Security: File type validation, virus scanning, size limits

Secure Headers: HSTS, X-Frame-Options, X-Content-Type-Options

### Data Security

Encryption at Rest: AES-256 encryption for sensitive database columns

Encryption in Transit: TLS 1.2+ for all communications

Key Management: Secure key storage, rotation policy

Data Masking: Sensitive data masked in logs and error messages

Backup Encryption: Encrypted backups with secure storage

### Access Control

Authentication: Multi-factor authentication (MFA) for all users

Authorization: Role-Based Access Control (RBAC) with least privilege

Session Security: Secure session tokens, auto-logout, device tracking

Password Security: Bcrypt/PBKDF2 hashing, password history, complexity rules

Account Lockout: Auto-lock after 5 failed attempts, unlock via admin

### Audit and Monitoring

Activity Logging: All user actions logged with timestamp, IP, user ID

Security Logging: Failed login attempts, unauthorized access attempts

Audit Reports: Exportable audit trails for compliance

Real-time Monitoring: Dashboard for security events

Alerts: Email/SMS alerts for suspicious activities

## 3.6.9 Integration Requirements

### Employee Database Integration

Integration with existing GoB employee database (if available)

Employee master data synchronization

Service record verification

Real-time employee validation during registration

### Notification Services

Email Integration: SMTP server integration for email notifications

SMS Integration: SMS gateway integration for text alerts

Notification Templates: Configurable email/SMS templates

Delivery Tracking: Track notification delivery status

### Payment System Integration (Future)

API endpoints for pension payment system integration

Standardized data exchange formats

Secure API authentication

## 3.6.10 System Quality Attributes

### Performance Specifications

Application Server Response: < 2 seconds for 95% of requests

Database Query Time: < 500ms for standard queries

Document Upload Speed: > 1 MB/second

Concurrent Sessions: 500+ users without degradation

Peak Load Handling: 2x normal load during month-end

### Browser Compatibility

Desktop Browsers:

Google Chrome (latest 2 versions)

Mozilla Firefox (latest 2 versions)

Microsoft Edge (latest 2 versions)

Safari (latest version for macOS)

Mobile Browsers:

Chrome Mobile (Android)

Safari Mobile (iOS)

Screen Resolutions: Responsive design for 1024x768 to 4K displays

### Mobile Responsiveness

Fully responsive design for tablets and smartphones

Touch-friendly interface elements

Mobile-optimized document upload

Progressive Web App (PWA) capability preferred

## 3.6.11 Reporting and Analytics

### Standard Reports

Daily Summary Report: Cases submitted, approved, pending

Pending Cases Report: Cases by status and aging

User Activity Report: Login history, submission statistics

Department-wise Report: Cases by employee department

Document Verification Report: Document accuracy statistics

SLA Compliance Report: Processing time vs targets

Monthly Performance Report: Comprehensive monthly metrics

### Dashboard Requirements

Executive Dashboard: High-level KPIs and trends (for Director)

Operational Dashboard: Real-time case status (for officers)

Employee Dashboard: Personal case tracking (for employees)

Visual Analytics: Charts, graphs, trend lines

Export Capabilities: PDF, Excel, CSV export

### Ad-hoc Query Tool

User-friendly report builder

Pre-defined templates

Custom filter options

Scheduled report generation

Email delivery of reports

________________________________________________________________________________

# SECTION 3.6.12: IMPLEMENTATION APPROACH

## 4.1 Project Duration and Methodology

### 4.1.1 Overall Timeline

Total Project Duration: 12-15 months from contract signing

Development Methodology: Agile with 2-week sprints

Delivery Approach: Incremental delivery with milestone-based acceptance

### 4.1.2 Project Phases

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| **Phase 1: Requirements & Design** | 2 months | Requirements Document, System Design, Database Schema, UI/UX Mockups |
| **Phase 2: Development** | 6 months | Core System, Employee Portal, Workflow Engine, Admin Module, Integration |
| **Phase 3: Testing** | 2 months | Test Cases, UAT, Performance Testing, Security Testing |
| **Phase 4: Deployment** | 1 month | Production Deployment, Data Migration, Go-Live |
| **Phase 5: Stabilization & Support** | 2 months | Bug Fixes, Performance Tuning, User Support |

## 4.2 Detailed Phase Breakdown

### Phase 1: Requirements and Design (Months 1-2)

Activities:

Kick-off meeting with stakeholders

Detailed requirements gathering workshops

As-Is process documentation

To-Be process design

Database schema design

UI/UX wireframes and mockups

Technical architecture design

Security architecture design

Integration design

Test strategy preparation

Deliverables:

Business Requirements Document (BRD)

Functional Requirements Specification (FRS)

Technical Design Document (TDD)

Database Design Document

UI/UX Design Mockups (approved)

Project Plan with milestones

Test Strategy Document

Acceptance Criteria:

All documents reviewed and approved by GoB

At least 3 design review meetings conducted

Sign-off on UI/UX mockups

### Phase 2: Development (Months 3-8)

Sprint-wise Development (12 sprints of 2 weeks each):

Sprints 1-2: Foundation

Development environment setup

Database creation

Authentication module

User management module

Sprints 3-4: Employee Portal

Employee registration

Login and security

Dashboard development

Profile management

Sprints 5-6: Pension Case Submission

Form builder for all pension types

Document upload functionality

Case submission workflow

Acknowledgment generation

Sprints 7-8: Workflow Engine

Approval workflow implementation

Task management module

Notification system (email/SMS)

Case routing logic

Sprints 9-10: Admin and Reports

Administrative portal

Role and permission management

Report generation module

Dashboard analytics

Sprints 11-12: Integration and Polish

Employee database integration

System integration testing

Performance optimization

UI/UX refinements

Deliverables (Per Sprint):

Working software increment

Sprint demo to stakeholders

Updated documentation

Unit test coverage report

### Phase 3: Testing (Months 9-10)

Testing Activities:

A. Functional Testing

Test case creation for all features

Manual testing of all workflows

Regression testing after each fix

Cross-browser compatibility testing

Mobile responsiveness testing

B. User Acceptance Testing (UAT)

UAT planning and preparation

UAT environment setup

UAT execution with Finance Department staff

Defect tracking and resolution

UAT sign-off

C. Performance Testing

Load testing (500+ concurrent users)

Stress testing (peak load scenarios)

Endurance testing (sustained load)

Database performance tuning

Performance optimization

D. Security Testing

Vulnerability assessment

Penetration testing

Security code review

Compliance verification

Security audit report

Deliverables:

Test Case Repository

UAT Test Results

Performance Test Report

Security Assessment Report

Defect Resolution Report

### Phase 4: Deployment (Month 11)

Activities:

Production environment setup

Hardware installation and configuration

Software installation

Database migration

Production deployment

Smoke testing in production

Go-Live preparation

Cutover execution

Deliverables:

Production Environment Documentation

Deployment Checklist

Go-Live Plan

Rollback Plan

Production Deployment Report

### Phase 5: Stabilization and Support (Months 12-13)

Activities:

Post-Go-Live monitoring

Bug fixing and hot fixes

Performance tuning

User support (help desk)

Feedback collection

System optimization

Documentation updates

Deliverables:

Post-Go-Live Report

Performance Metrics Report

User Feedback Analysis

System Optimization Report

## 4.3 Training Requirements

### 4.3.1 Training Plan

A. End User Training (Employees)

Target Audience: 5,000+ GoB employees (retiring in next 2 years)

Duration: 2-hour sessions

Method: Online training videos, user guides, FAQs

Content: Registration, case submission, document upload, status tracking

B. Administrative User Training (Finance Staff)

Target Audience: 200+ Finance Department staff

Duration: 2-day hands-on workshops

Method: In-person training with practice exercises

Content:

Day 1: System overview, case verification, approval workflow

Day 2: Reports, administration, troubleshooting

C. System Administrator Training

Target Audience: 5-10 IT staff

Duration: 5-day comprehensive training

Method: Hands-on technical workshop

Content:

System architecture and components

User and role management

System configuration

Database administration

Backup and recovery

Monitoring and troubleshooting

Security management

D. Training Deliverables:

User Training Manual (English & Urdu)

Administrator Training Manual

Online training videos (10-15 videos)

Quick Reference Guides

FAQ Document

Training attendance records

## 4.4 Change Management

Stakeholder communication plan

User adoption strategy

Phased rollout approach

Feedback mechanism

Continuous improvement process

## 4.5 Warranty and Support

### 4.5.1 Warranty Period

Duration: 24 months from Go-Live date

Coverage: All bugs, defects, and system failures

Response Time:

Critical issues: 2 hours

High priority: 8 hours

Medium priority: 24 hours

Low priority: 72 hours

Resolution Time:

Critical: 8 hours

High: 24 hours

Medium: 5 days

Low: 10 days

### 4.5.2 Support Services

Help Desk: Dedicated support team (8 AM - 6 PM, Mon-Fri)

On-Site Support: 2 engineers available at Finance Department

Remote Support: 24/7 for critical issues

Bug Fixes: Free during warranty period

Minor Enhancements: Up to 200 person-hours included

System Updates: Security patches and minor version updates

# SECTION 4: TECHNICAL SPECIFICATIONS

## 4.1 TECHNOLOGY STACK REQUIREMENTS

### Mandatory Technology Stack

| Layer | Required Technology | Rationale |
| --- | --- | --- |
| **Backend Framework** | **.NET Core 6.0+** | Modern, cross-platform, high-performance |
| **Web Frontend** | **Blazor (Server/WebAssembly)** | Component-based, C# throughout, seamless integration |
| **Mobile Framework** | **Flutter** or **React Native** | Cross-platform, native performance |
| **Database (RDBMS)** | **PostgreSQL 14+** or **SQL Server 2019+** | Enterprise-grade, robust, scalable |
| **API Architecture** | **RESTful APIs (.NET Core Web API)** | Standard, well-documented, interoperable |
| **Authentication** | **OAuth 2.0 / OpenID Connect** | Industry standard, secure |
| **Caching** | **Redis** | Performance optimization |
| **Message Queue** | **RabbitMQ** or **Azure Service Bus** | Reliable async processing |
| **Search Engine** | **Elasticsearch** | Full-text search, analytics |
| **Document Storage** | **MinIO** or **Azure Blob Storage** | Scalable object storage |

### AI/ML Components

| Component | Technology | Purpose |
| --- | --- | --- |
| **NLP Engine** | Python + FastAPI | Document generation, text analysis |
| **ML Framework** | TensorFlow / PyTorch | Custom model training |
| **OCR Engine** | Tesseract / Commercial OCR | Document digitization |

### Frontend Technologies

| Technology | Use Case |
| --- | --- |
| **HTML5 / CSS3** | Modern web standards |
| **Bootstrap 5** | Responsive design framework |
| **JavaScript / TypeScript** | Client-side functionality |
| **Chart.js / D3.js** | Data visualization |

## 4.2 INTEGRATION ARCHITECTURE

### System Integration Map

*Figure 3: System Integration Architecture - Comprehensive integration map showing core systems, external systems, and the integration layer with API gateways, message queues, and security components.*

### Integration Standards

| Integration Type | Protocol | Format | Security |
| --- | --- | --- | --- |
| **REST APIs** | HTTPS | JSON | OAuth 2.0 + TLS 1.3 |
| **Web Services** | HTTPS | SOAP/XML | WS-Security |
| **File Transfer** | SFTP | Various | SSH + Encryption |
| **Message Queue** | AMQP | JSON/XML | TLS + Authentication |
| **Database** | TCP/IP | Native | Encrypted connection |

## 4.3 SECURITY FRAMEWORK

### Multi-Layer Security Architecture

*Figure 4: Multi-Layer Security Architecture - Comprehensive defense-in-depth security model with network, application, data, and physical security layers, plus continuous monitoring and compliance.*

### Security Requirements

| Category | Requirement | Implementation |
| --- | --- | --- |
| **Authentication** | Multi-factor authentication for sensitive operations | OAuth 2.0 + OTP/Biometric |
| **Authorization** | Role-based access control (RBAC) | Custom authorization policies |
| **Data Encryption** | All data encrypted at rest | AES-256 encryption |
| **Communication** | All API calls encrypted in transit | TLS 1.3 |
| **Session Management** | Secure session handling | JWT tokens with expiry |
| **Audit Logging** | Complete audit trail | All actions logged |
| **Password Policy** | Strong password requirements | Min 12 chars, complexity rules |
| **API Security** | Rate limiting, throttling | API Gateway controls |
| **Vulnerability** | Regular security assessments | Quarterly penetration testing |
| **Compliance** | ISO 27001 compliance | Security management system |

### Data Classification

| Level | Description | Security Controls |
| --- | --- | --- |
| **Confidential** | CM directives, financial data | Highest security, MFA required, encrypted |
| **Internal** | Employee records, department files | Standard security, authentication required |
| **Public** | Published notifications, circulars | Basic security, publicly accessible |

## 4.4 INFRASTRUCTURE REQUIREMENTS

### Server Specifications

| Server Type | Qty | Specifications | Purpose |
| --- | --- | --- | --- |
| **Application Servers** | 4 | • 2x Intel Xeon processors (24 cores) • 256GB RAM • 2TB NVMe SSD • Dual 10Gbps NICs | Host application services |
| **Database Servers** | 2 | • 2x Intel Xeon processors (28 cores) • 512GB RAM • 4TB NVMe SSD (RAID 10) • Dual 25Gbps NICs | Primary and replica databases |
| **File Storage Servers** | 2 | • 2x Intel Xeon processors • 128GB RAM • 100TB SAS HDD (RAID 6) • Dual 10Gbps NICs | Store documents and files |
| **Backup Servers** | 2 | • Adequate processing • 200TB storage • High-speed connectivity | Backup and disaster recovery |

### Network Infrastructure

| Component | Specification | Quantity |
| --- | --- | --- |
| **Core Switches** | 40Gbps backbone, Layer 3 | 2 (redundant) |
| **Firewalls** | Next-gen firewall, IDS/IPS | 2 (HA pair) |
| **Load Balancers** | Application load balancer | 2 (HA pair) |
| **VPN Gateway** | Secure remote access | 2 (redundant) |
| **Wireless Access Points** | Enterprise-grade, 802.11ax | As needed |

### [

# SECTION 5: IMPLEMENTATION FRAMEWORK

## 5.1 PROJECT METHODOLOGY

### Agile-Waterfall Hybrid Approach

The project will follow a **hybrid methodology** combining:

**Waterfall phases** for overall project structure and planning

**Agile sprints** for software development and iterative delivery

### Project Phases

| Phase | Duration | Key Activities | Deliverables |
| --- | --- | --- | --- |
| **Phase 1: Initiation & Planning** | Months 1-2 | • Project kickoff • Team mobilization • Requirements gathering • Risk assessment | • Project charter • Requirements document • Risk register |
| **Phase 2: Design** | Months 3-4 | • System architecture • Database design • UI/UX design • Integration design | • Architecture document • Design specifications • Wireframes |
| **Phase 3: Development** | Months 5-14 | • Agile sprints (2 weeks each) • Continuous integration • Code reviews • Unit testing | • Working software • Source code • Technical documentation |
| **Phase 4: Testing** | Months 15-17 | • System testing • Integration testing • Performance testing • UAT | • Test reports • Bug fixes • UAT sign-off |
| **Phase 5: Deployment** | Months 18-20 | • Infrastructure setup • Data migration • Pilot deployment • Full rollout | • Deployed systems • Migration reports • Go-live certification |
| **Phase 6: Stabilization** | Months 21-24 | • Performance tuning • Issue resolution • User support • Knowledge transfer | • Stable production system • Final documentation • Project closure report |

### Agile Development Sprints

Sprint Structure (2 weeks):

| Day | Activity |
| --- | --- |
| **Day 1** | Sprint planning - Select user stories, commit to deliverables |
| **Days 2-9** | Development - Daily standups (15 min), continuous coding |
| **Day 10** | Sprint review - Demo completed features to stakeholders |
| **Day 10 (afternoon)** | Sprint retrospective - Discuss improvements |

## 5.2 TIMELINE AND MILESTONES

### Master Project Timeline

Month 1-2:   [████████] Initiation & Planning

Month 3-4:   [████████] Design Phase

Month 5-14:  [████████████████████████████████] Development (20 sprints)

Month 15-17: [████████] Testing

Month 18-20: [████████] Deployment

Month 21-24: [████████] Stabilization

### Critical Milestones

| Milestone | Target Month | Success Criteria |
| --- | --- | --- |
| **M1: Project Kickoff** | Month 1 | • Contract signed • Team mobilized • Governance established |
| **M2: Requirements Approval** | Month 2 | • Requirements documented • Stakeholder sign-off • Scope frozen |
| **M3: Design Approval** | Month 4 | • Architecture approved • UI/UX finalized • Tech stack confirmed |
| **M4: Development Complete** | Month 14 | • All features developed • Code review complete • Ready for testing |
| **M5: Testing Complete** | Month 17 | • All tests passed • UAT sign-off • Production ready |
| **M6: Data Migration Complete** | Month 19 | • All data migrated • Data validated • Reconciliation complete |
| **M7: System Go-Live** | Month 20 | • Systems deployed • Users trained • Production support active |
| **M8: Project Closure** | Month 24 | • All deliverables accepted • Knowledge transferred • Lessons documented |

### System-Specific Development Schedule

| System | Development Start | Development End | Testing | Go-Live |
| --- | --- | --- | --- | --- |
| **FMIS** | Month 5 | Month 13 | Months 14-16 | Month 20 |
| **EFMS** (integrated) | Month 5 | Month 13 | Months 14-16 | Month 20 |
| **PAMS** | Month 6 | Month 14 | Months 15-17 | Month 20 |
| **CMDS** | Month 8 | Month 12 | Months 13-14 | Month 18 |
| **SAS** | Month 9 | Month 13 | Months 14-15 | Month 19 |

## 5.3 QUALITY ASSURANCE

### Testing Strategy

### Testing Types and Coverage

| Testing Type | Coverage Target | Tools/Methods | Responsibility |
| --- | --- | --- | --- |
| **Unit Testing** | 80%+ code coverage | NUnit / xUnit | Developers |
| **Integration Testing** | All API endpoints | Postman / Integration tests | QA Team |
| **Functional Testing** | All features | Manual + Automated | QA Team |
| **Performance Testing** | Load, stress, endurance | JMeter / LoadRunner | Performance Team |
| **Security Testing** | OWASP Top 10 | SAST, DAST, Penetration testing | Security Team |
| **UAT** | All user scenarios | Manual testing | End Users + PMO |
| **Regression Testing** | Critical paths | Automated test suite | QA Team |

### Quality Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| **Code Coverage** | ≥ 80% | Code analysis tools |
| **Defect Density** | ≤ 5 defects per 1000 LOC | Defect tracking system |
| **Critical Defects** | 0 in production | Defect severity tracking |
| **Test Pass Rate** | ≥ 95% | Test execution results |
| **Mean Time to Fix** | < 48 hours (critical), < 1 week (major) | Defect lifecycle tracking |
| **User Acceptance** | ≥ 90% satisfaction | UAT feedback surveys |

### Defect Management

Severity Levels:

| Level | Description | Response Time | Resolution Time |
| --- | --- | --- | --- |
| **Critical** | System down, major functionality broken | 1 hour | 4 hours |
| **High** | Major feature not working, workaround exists | 4 hours | 24 hours |
| **Medium** | Minor feature issue, no workaround | 24 hours | 1 week |
| **Low** | Cosmetic issues, enhancement requests | 1 week | Next release |

## 5.4 TRAINING AND SUPPORT

### Training Strategy

### Training Program

| Training Level | Audience | Duration | Method | Count |
| --- | --- | --- | --- | --- |
| **Master Trainers** | IT team, super users | 5 days | Intensive classroom | 20 persons |
| **Departmental Trainers** | Department representatives | 3 days | Classroom + hands-on | 100 persons |
| **System Administrators** | IT administrators | 5 days | Technical deep-dive | 15 persons |
| **End Users (Basic)** | All government employees | 2 days | Classroom + e-learning | 2,000+ persons |
| **End Users (Advanced)** | Power users, managers | 3 days | Classroom + scenarios | 500 persons |
| **Executive Users** | Secretaries, CM Office | 2 hours | Personalized demo | 50 persons |

### Training Materials

All training materials will be provided in **English** and **Urdu**:

**User Manuals** - Comprehensive guides for each system (200+ pages per system)

**Quick Reference Guides** - One-page cheat sheets for common tasks

**Video Tutorials** - 5-10 minute videos for each major feature (50+ videos)

**E-Learning Modules** - Interactive self-paced courses

**FAQ Documents** - Common questions and answers

**Troubleshooting Guides** - Step-by-step problem resolution

### Support Structure

Three-Tier Support Model:

┌────────────────────────────────────────┐

│  TIER 1: Help Desk                    │

│  • First point of contact              │

│  • Password resets                     │

│  • Basic troubleshooting               │

│  • Ticket logging                      │

│  • Response: Immediate                 │

└────────────────────────────────────────┘

↓ Escalation

┌────────────────────────────────────────┐

│  TIER 2: Technical Support             │

│  • Application issues                  │

│  • Configuration problems              │

│  • Data issues                         │

│  • Integration problems                │

│  • Response: 2-4 hours                 │

└────────────────────────────────────────┘

↓ Escalation

┌────────────────────────────────────────┐

│  TIER 3: Development Team              │

│  • Critical bugs                       │

│  • System failures                     │

│  • Complex technical issues            │

│  • Code fixes                          │

│  • Response: 1 hour (critical)         │

└────────────────────────────────────────┘

### Support Channels

| Channel | Availability | Purpose |
| --- | --- | --- |
| **Phone Help Desk** | 8 AM - 6 PM (Mon-Fri) | Immediate assistance |
| **Email Support** | 24/7 (response within 4 hours) | Non-urgent queries |
| **Online Portal** | 24/7 | Ticket submission, knowledge base |
| **Live Chat** | 9 AM - 5 PM (Mon-Fri) | Quick questions |
| **On-site Support** | First 3 months post go-live | Complex issues, training |

### Warranty and Maintenance (36 Months)

Included Services:

**Bug Fixes** - All software defects fixed at no cost

**System Maintenance** - Regular updates, patches, optimization

**Help Desk Support** - Unlimited support tickets

**Minor Enhancements** - Small improvements and adjustments

**Performance Tuning** - Optimize system performance

**Security Updates** - Critical security patches

**Backup Management** - Regular backups and recovery testing

**Health Monitoring** - 24/7 system monitoring

Service Level Agreement (SLA):

| Metric | Target |
| --- | --- |
| System Availability | 99.5% uptime |
| Response Time (Critical) | 1 hour |
| Response Time (High) | 4 hours |
| Response Time (Medium) | 24 hours |
| Mean Time to Resolve (Critical) | 4 hours |
| Mean Time to Resolve (High) | 24 hours |

# SECTION 6: TERMS AND CONDITIONS

## 6.1 GENERAL TERMS

### Contract Type and Duration

| Item | Details |
| --- | --- |
| **Contract Type** | Fixed-price for development, time & materials for support |
| **Implementation Duration** | 18-24 months from contract signing |
| **Warranty Period** | 3 months from final acceptance |
| **Payment Terms** | Milestone-based payments (details in financial proposal) |

### Eligibility and Compliance

Mandatory Compliance:

Compliance with government data protection regulations

Compliance with labor laws for all personnel

### Performance Guarantees

The vendor must provide:

| Guarantee Type | Percentage | Validity |
| --- | --- | --- |
| **Bid Security** | 2% of estimated project value | 120 days from bid submission |
| **Performance Bank Guarantee** | 10% of contract value | Throughout implementation + 60 days |
| **Advance Payment Guarantee** | 100% of advance (if applicable) | Until advance recovered |

### Liquidated Damages

For delays beyond agreed timelines:

| Delay Period | Penalty | Maximum Cap |
| --- | --- | --- |
| **Per week delay** | 0.5% of contract value | Maximum 10% total |

**Exemptions:** Force majeure events, government-caused delays with documentary proof

## 6.2 INTELLECTUAL PROPERTY

### Ownership

| Component | Ownership | Rights |
| --- | --- | --- |
| **Custom-Developed Software** | Government of Balochistan | Full ownership, source code included |
| **Third-Party Software** | Original vendor | Licensed to Government |
| **Documentation** | Government of Balochistan | Full ownership |
| **Training Materials** | Government of Balochistan | Full ownership |

### Source Code Delivery

The vendor must provide:

**Complete source code** for all custom-developed systems

**Database schemas** and scripts

**API documentation** with examples

**Deployment scripts** and configuration files

**Technical documentation** for future maintenance

**Escrow arrangement** for critical third-party components

### License Requirements

All software licenses must be:

**Perpetual licenses** (no subscription-based)

**Transferable** to Government of Balochistan

**Enterprise-grade** with no user/device limitations

**Upgradeable** to newer versions without additional cost during warranty

## 6.3 WARRANTY AND SUPPORT

### Warranty Coverage (36 Months)

Included at No Additional Cost:

| Service | Description |
| --- | --- |
| **Defect Correction** | Fix all bugs, errors, and defects in software |
| **Performance Issues** | Resolve performance degradation issues |
| **Security Patches** | Apply critical security updates |
| **System Maintenance** | Database optimization, log management, backups |
| **Help Desk Support** | 8 AM - 6 PM, Monday to Friday |
| **Remote Support** | 24/7 for critical issues |
| **On-site Support** | As needed for complex issues |

### Exclusions from Warranty

Warranty **does not cover**:

Issues caused by unauthorized modifications by government IT staff

Hardware failures (covered by hardware warranties)

Third-party software issues beyond vendor's control

User errors or misuse

Force majeure events

### Post-Warranty Support

After 36-month warranty period, support will be available through:

**Annual Maintenance Contract (AMC)** - Negotiated separately

**On-demand Support** - Pay-per-incident basis

# EQUIREMENTS

8.1 Overview

The successful bidder shall be responsible for proposing, procuring, and deploying all necessary infrastructure and hardware components required for the successful implementation and operation of the proposed systems. The Government of Balochistan recognizes that different technical approaches may require different infrastructure configurations, and therefore provides the bidder with full autonomy in determining the optimal hardware architecture.

8.2 Bidder's Responsibility and Autonomy

The bidder shall have complete discretion in proposing the infrastructure and hardware specifications that best align with their technical approach and solution architecture. This includes, but is not limited to, decisions regarding:

Server architecture (physical, virtual, cloud-based, or hybrid)

Computing capacity and processing power requirements

Storage solutions and capacity planning

Network infrastructure and connectivity requirements

Database servers and management systems

Application servers and middleware platforms

Backup and disaster recovery infrastructure

Security appliances and monitoring systems

Load balancing and redundancy mechanisms

Development, testing, and production environments

8.3 Infrastructure Categories (Indicative)

While the bidder retains full authority over hardware specifications, the following categories are provided as indicative guidance for proposal preparation:

| Category | Purpose | Bidder Determination |
| --- | --- | --- |
| Server Infrastructure | Application hosting, database management, web services | Type, quantity, specifications |
| Storage Systems | Data storage, document management, archival | Capacity, technology, redundancy |
| Network Equipment | Connectivity, routing, switching | Architecture, bandwidth, security |
| Security Infrastructure | Firewall, intrusion detection, access control | Solutions, configurations, policies |
| Backup Systems | Data protection, disaster recovery | Strategy, frequency, retention |
| Monitoring Tools | Performance monitoring, system health | Tools, dashboards, alerting |
| Development Environment | Testing, staging, development | Configuration, isolation, resources |

8.4 Proposal Requirements

The bidder's technical proposal shall include a comprehensive infrastructure plan that addresses the following aspects:

| Requirement | Description |
| --- | --- |
| Infrastructure Architecture | Detailed architecture diagram showing all hardware components and their interconnections |
| Hardware Specifications | Complete specifications for all proposed hardware including servers, storage, network equipment |
| Capacity Planning | Justification for proposed capacity based on expected load, user base, and growth projections |
| Scalability Strategy | Approach for scaling infrastructure to accommodate future growth and increased demand |
| High Availability | Redundancy mechanisms, failover strategies, and uptime guarantees |
| Cost Breakdown | Itemized cost breakdown for all hardware components including procurement, installation, and maintenance |

8.5 Deployment Options

The bidder may propose any of the following deployment models or a hybrid approach, based on their technical assessment and cost-benefit analysis:

| Deployment Model | Description | Considerations |
| --- | --- | --- |
| On-Premise | Hardware deployed at government facilities | Full control, data sovereignty, capital investment |
| Cloud-Based | Infrastructure hosted on cloud platforms | Scalability, operational expenditure, vendor dependency |
| Hybrid | Combination of on-premise and cloud | Flexibility, optimized costs, complex management |
| Managed Services | Third-party managed infrastructure | Reduced operational burden, service level agreements |

6.6 Important Note

The infrastructure and hardware requirements are NOT prescriptive. The successful bidder shall have complete authority and responsibility for determining the optimal infrastructure configuration that meets the functional requirements outlined in this RFP. The Government of Balochistan will evaluate proposals based on the technical soundness, cost-effectiveness, and alignment with project objectives, rather than adherence to any specific hardware specifications.

# END OF DOCUMENT

Government of Balochistan, Finance Department, Civil Secretariat, Quetta

Contact:	Email: it.finance@balochistan.gov.pk		Phone: +92-81-XXXXXXX

*This document is the property of the Government of Balochistan. Unauthorized reproduction or distribution is prohibited.*